REQUEST FOR PROPOSAL (RFP)

Design, Development & Implementation of the “Notice & Claim Assistant” Platform

AI-Powered Contract Compliance Platform for JBCC / NEC / FIDIC / GCC Contracts

Prepared by: Dr Faheem Jogiat
Company: Za-Eng Consulting & Construction Engineers (Pty) Ltd
Email: faheem@zaeng.co.za
Date: October 2025

Table of Contents

- Executive Summary

- Industry Problem

- The Solution

- System Overview

- Core Functional Modules (Phase 1 – MVP Delivery)

- Additional Modules (Phase 2 – Considered in Design)

- Admin Configurable Rule Engine

- Dispute & Analytics Module

- Security, Privacy & Compliance

- AI Training Dataset Governance

- Legal Advisory Panel

- Technical Documentation Deliverables

- Monetisation Model

- Functional Flow Diagram

- Technology Stack

- Deliverables

- Payment Schedule ($8 000 USD)

- Timeline

- Selection Criteria

- Expected Handover Items

- Example Dashboard Wireframe

- Acceptance & Risk-Control Clauses

- Summary

1. Executive Summary

The South African construction industry continues to face significant financial and administrative losses caused by non-compliance with contractual notice requirements under standard forms of contract such as JBCC, NEC, FIDIC, and GCC.
Contractors frequently forfeit legitimate entitlements to extensions of time (EOTs) and claims for additional costs due to late, incomplete, or improperly worded notices.

The Notice & Claim Assistant Platform, developed for Za-Eng Consulting & Construction Engineers (Pty) Ltd, is an AI-assisted, contract-aware web and mobile platform designed to automate, manage, and verify all contractual notices and claims.

The platform will:

- Guide contractors through compliant notice preparation.

- Reference correct clauses and time-bar rules automatically.

- Store and cross-link evidence for claim compilation.

- Generate formatted notices and claim packs ready for submission.

- Connect users to qualified attorneys, planners, and contract administrators via an integrated marketplace.

The objective is to create a first-of-its-kind Contract Compliance System for South Africa — one that merges AI reasoning, legal accuracy, and construction practicality to prevent the loss of claims and ensure contractual rights are preserved.

2. Industry Problem

Despite the prevalence of advanced contract frameworks such as JBCC, NEC, and FIDIC, contract administration in South Africa remains largely manual and reactive.
The consequences are severe, with time-barred notices, missing evidence, and inconsistent documentation being the primary reasons for claim rejection or disputes.

Key Challenges Identified

- Missed Time-Bars:
Many contractors issue notices beyond the contractual time limits (often 5, 10, or 20 working days), automatically invalidating claims.

- Incomplete or Incorrect Notices:
Notices frequently omit mandatory information such as the cause of delay, mitigation steps, or impact on the works.

- Non-Standard Communication:
Email-based notices lack traceability, consistency, and auditability.

- Evidence Fragmentation:
Supporting records (photos, site diaries, instructions) are scattered across platforms, making claim substantiation inefficient.

- Diverse Contract Frameworks:
Each contract (JBCC vs NEC vs FIDIC) has unique terminology and notice requirements, confusing site teams and administrators.

- Reactive Claim Culture:
Claims are often compiled retrospectively — leading to inaccuracies, disputes, and cashflow disruptions.

Impact on the Industry

- Contractors lose legitimate entitlements due to procedural non-compliance.

- Clients face prolonged disputes and costly adjudications.

- Legal advisors and QS teams spend extensive time verifying basic notice validity.

- No standardized, digital repository exists to monitor contractual communications and obligations.

The absence of a structured, technology-based compliance framework has created an industry-wide gap that Za-Eng’s solution aims to fill.

3. The Solution

The Notice & Claim Assistant bridges the gap between contract administration, technology, and legal compliance by automating the end-to-end notice and claim process.

Core Features at a Glance

| Function | Description |
| --- | --- |
| AI Clause Retrieval | Automatically identifies relevant contract clauses and requirements based on event description. |
| Notice Drafting Assistant | Generates compliant notices using contract-specific templates and AI-driven recommendations. |
| Time-Bar Tracking | Automatically calculates deadlines based on the event date, weekends, and public holidays. |
| Evidence Management | Allows users to upload and tag photos, reports, and emails linked to specific notices. |
| Claim Pack Generator | Automatically compiles claim documents, notices, and evidence into a single exportable pack. |
| Rule Engine | Enables administrators to configure time-bars, workflows, and mandatory fields per contract type. |
| Legal Marketplace | Connects users with contract lawyers, QSs, and planners who can provide expert support when needed. |
| Analytics Dashboard | Tracks compliance performance, open notices, EOT days claimed vs awarded, and dispute trends. |

Key Benefits

- Reduces time-bar breaches by up to 90% through automated reminders.

- Improves notice quality and contract compliance accuracy.

- Saves time for project managers and QS teams.

- Standardizes documentation across multiple contracts and clients.

- Enhances transparency, accountability, and traceability.

- Minimizes legal disputes and reputational risks.

The system integrates AI-powered legal intelligence with practical on-site workflows, ensuring that even non-legal users can issue valid, timely, and well-supported notices.

4. System Overview

The Notice & Claim Assistant Platform will be a secure, cloud-hosted system with both web and mobile interfaces.
It will serve contractors, QSs, engineers, and legal professionals by streamlining every stage of contractual notice and claim management.

System Components Overview

| Component | Purpose / Function |
| --- | --- |
| Project & Contract Setup Module | Allows users to create projects, upload contracts, and define time-bar settings and project calendars. |
| Clause Library | Central repository of contract clauses, explanations, and related case law. |
| AI Clause Engine | Interprets user inputs and retrieves relevant clauses to ensure notice compliance. |
| Notice Management System | Tracks all notices from creation to approval, submission, and close-out. |
| Evidence Repository | Stores and tags documents, photos, and records linked to notices or claims. |
| Claim Builder | Assembles claim packs including notices, evidence, and references for submission. |
| Marketplace | Provides on-demand access to contract, legal, and planning professionals. |
| Admin Panel & Rule Engine | Enables configuration of contract rules, roles, and time-bar logic. |
| Analytics & Dashboard | Displays compliance KPIs, project summaries, and risk indicators. |

Technology Orientation

- Platform Type: SaaS (Software-as-a-Service)

- Architecture: Modular, API-driven microservice architecture

- Access: Multi-tenant, role-based authentication

- Devices: Web browser + mobile app (React Native)

- Hosting: AWS or Hetzner Cloud (with local POPIA compliance)

End Users

- Main Contractors

- Subcontractors

- Quantity Surveyors

- Contract Managers

- Principal Agents / Engineers

- Legal Advisors

System Goals

- Digitally standardize and centralize all contract-related communications.

- Improve response and notice compliance rates across projects.

- Reduce disputes and invalid claims through structured evidence and validation.

- Build an evolving AI knowledge base of South African contractual interpretation

5. Core Functional Modules (Phase 1 – MVP Delivery)

This section defines the Minimum Viable Product (MVP) for the Notice & Claim Assistant platform.
All modules listed below are mandatory deliverables for Phase 1 and must inter-operate as a single, auditable system.
Each subsection specifies the purpose, user flow, system logic, data elements, and outputs required for acceptance.

5.1 Project & Contract Setup Module

Functional Description

Creates the project workspace, captures key parameters, and uploads the governing contract (JBCC, NEC, FIDIC, GCC).
All subsequent notices and AI look-ups reference this setup.

User Flow

- Create Project → enter name, client, location, value, start & completion dates.

- Select Contract Type (JBCC/NEC/FIDIC/GCC/Custom).

- Upload signed contract + schedules.

- Define working calendar & public holidays.

- Assign roles – Contractor, PA/Engineer, QS, Client Rep, Legal Reviewer.

System Logic

- OCR extracts clause numbers & titles.

- Stores metadata (Project ID, Contract Type, Calendar, Roles).

- Pre-loads time-bar logic from contract library.

- Links project to correct rule set.

Outputs

- Project Dashboard created.

- Clauses indexed.

- Reminder calendar activated.

- Permissions applied per role.

5.2 Contract & Clause Library

Functional Description

A central, searchable repository of every clause with plain-language summaries, mandatory notice fields, and relevant case law.
Forms the AI’s legal knowledge base.

System Logic

- Each clause = one record tagged with contract type, number, keywords, time-bar, and required inputs.

- Version-controlled with change history.

- Read-only API for AI and search.

Outputs

- Searchable Clause Database (+ API).

- Exportable library reports.

- Basis for AI retrieval engine.

5.3 AI Clause Retrieval & Drafting Assistant

Functional Description

Reads event descriptions and generates compliant, clause-based notices referencing correct time-bars.

User Flow

- Create Notice → enter event summary.

- AI identifies relevant clauses & time-bar.

- Prompts for mandatory data (event date, mitigation, impact).

- Generates draft notice (editable).

- User approves → saved/sent.

System Logic

- Retrieval-Augmented Generation (RAG) queries clause library.

- Validates required fields from Rule Engine.

- Alerts if time-bar expired.

Outputs

- Compliant Notice Draft (PDF/Word).

- Cited clauses + time-bar summary.

- Reminder entry added.

5.4 Notice Management System

Functional Description

Tracks every notice from creation to acknowledgement, ensuring full auditability.

System Logic

- Unique Notice ID.

- Status flow: Draft → Pending → Approved → Sent → Acknowledged → Closed.

- Auto reminders before time-bar expiry.

- Immutable audit log.

Outputs

- Formatted Notice PDF.

- Notice Register (exportable).

- Audit Trail Report.

5.5 Evidence Management & Claim Pack Generator

Functional Description

Links all evidence (photos, emails, minutes, programmes) to notices and compiles structured claim packs.

System Logic

- File metadata (tag, date, author, notice ID).

- Grouped by notice for auto-bundling.

- Optional programme extract integration.

Outputs

- Complete Claim Pack (PDF/ZIP).

- Evidence Register with links.

- Chronology sheet for disputes.

5.6 Marketplace for Professional Support

Functional Description

Connects users to verified Legal Advisors and Programme Planners for on-demand, paid assistance.

User Flow

- Click Request Assistance.

- Choose category – Legal Advisory / Programme Support.

- Attach project and relevant documents.

- System notifies qualified experts.

- Experts submit quotes → user selects preferred vendor.

- (Phase 2) Secure payment gateway completes transaction.

System Logic

- Expert profiles with discipline, rating, and fee scale.

- Quote and message tracking.

- Work-order status: Pending → Quoted → In Progress → Complete.

- Job history logged for each project.

Outputs

- Quote Comparison Screen.

- Confirmed Work Order Summary.

- Marketplace Analytics Report.

5.6.1 Extended Use Cases (Explicit Support Requests)

| Use Case | Description |
| --- | --- |
| Legal Take-Over Request | Contractors escalate complex claims or disputes for direct handling by an attorney. The platform automatically compiles all linked notices, evidence, and correspondence into a secure Dispute Bundle and grants the attorney controlled workspace access. |
| Programme Assistance Request | Users request certified planners to prepare or update baseline or EOT programmes. The planner receives relevant notices, site data, and calendar constraints. |
| Expert Marketplace Control | Experts pre-vetted by Za-Eng Legal Panel; all engagements logged and rated. |
| Cost and Payment Workflow | (Phase 2) Experts quote → Client accepts → PayFast/Stripe transaction → system issues invoice. |
| Tracking & Analytics | Dashboard shows status of Marketplace Jobs and aggregated response times per expert discipline. |

Benefits:

- Rapid access to verified professional support.

- Seamless escalation from notice → claim → legal review.

- Improves compliance and response times.

- Generates additional revenue for Za-Eng through commission fees.

5.7 Dashboard & User Roles

Functional Description

Role-based dashboards show active projects, notices, deadlines, and KPIs.

| Role | Capabilities |
| --- | --- |
| Contractor | Create & submit notices, upload evidence. |
| QS/Manager | Review and approve notices or claims. |
| Legal | Maintain library and respond to queries. |
| Admin | Manage users, contracts, and rules. |

Outputs → Interactive Dashboard, real-time alerts, exportable reports.

5.8 Contract Upload & Amendment Handling

Functional Description

Automates management of project-specific Z-clauses and amendments while protecting standard library integrity.
Implements a Contract Delta Process to merge custom clauses into each project’s library without manual legal review.

Workflow Summary

- Legal team uploads base contracts (JBCC/NEC/FIDIC/GCC).

- Contractor uploads signed agreement + Z-clauses.

- OCR + Diff Engine detect changes → user confirms tags (Payment/Delay/etc.).

- Confirmed clauses replace base entries for that project only.

- AI confidence < 80 % → auto legal review task generated.

Outputs

- Contract Delta Report (PDF).

- Merged Contract Library (project-specific).

- AI-Ready Index with custom clauses.

- Legal Task List for flagged items.

Benefits: No manual review of every contract; clear audit trail of Z-clauses; AI always references correct conditions.

5.9 Notifications & Communication Module

Functional Description

Automates reminders and communication for all project participants.
Ensures that critical deadlines, approvals, and correspondence are never missed.

User Flow

- When an event or deadline is created (notice, review, approval), the system generates a scheduled reminder.

- Users choose their notification channel (email, WhatsApp Business API, or in-app).

- Reminders escalate according to severity – soft (3 days before) → critical (1 day before).

- Admins view a full log of all messages sent.

System Logic

| Process | Logic |
| --- | --- |
| Event Triggers | New Notice, Pending Approval, Time-Bar Expiry, Marketplace Quote Response. |
| Channels | Email (SMTP) + WhatsApp API + in-app banner. |
| Escalation | Missed reminder > 24 h → alert manager and admin. |
| Audit Trail | Every notification recorded with timestamp and status (Sent/Delivered/Read). |
| Preference Center | Users set frequency and channels per project. |

Outputs

- Automated email and WhatsApp alerts.

- Notification Dashboard showing pending actions.

- Audit report of all communications per project.

Benefits:
Reduces missed deadlines, strengthens contractual compliance, and creates a defensible record of communications.

5.10 Reporting & Audit Module

Functional Description

Provides administrators, QSs, and legal teams with comprehensive project reports and compliance analytics for governance and management reviews.

User Flow

- User selects report type (e.g., Time-Bar Compliance, Notice Register, Evidence Summary).

- Applies filters – project, date range, contract type, user.

- System queries database and AI metrics to compile results.

- Report exports to PDF, Excel, or Dashboard View.

System Logic

| Report Type | Description |
| --- | --- |
| Notice Register Summary | List of all notices with status and deadline compliance flag. |
| Time-Bar Compliance Report | % of notices submitted within allowed periods. |
| Clause Usage Report | Frequency of specific clauses used across projects. |
| Evidence Audit Log | Shows file uploads, tags, and linkage per notice. |
| Marketplace Activity Report | Jobs requested, quotes issued, average response time. |
| User Performance | Individual output metrics (number of notices drafted, approved, overdue). |

Outputs

- On-screen dashboards with sortable columns and filters.

- Printable and exportable PDF/XLSX reports.

- Scheduled monthly management summary email to admins.

Benefits:

- Ensures full audit compliance for all actions.

- Provides data for EOT performance and trend analysis.

- Supplies proof for client reporting and legal defensibility.

6. Additional Modules (Phase 2 – Considered in Design)

While these modules are not part of the initial MVP release, their future inclusion is critical to the long-term scalability and commercial viability of the platform.
Developers must architect the system now with APIs, modular design, and storage structures that will allow these functions to be added seamlessly later, without rewriting the core codebase.

6.1 API & Integration Framework

Functional Description

Provides secure, documented interfaces for connecting the Notice & Claim Assistant to external software systems commonly used in the construction industry.
This allows for automated data exchange, synchronisation, and integration with project management, accounting, and contract administration tools.

Integration Targets

- BuildSmart, Candy, or CCS for project cost data.

- Xero, Sage, or Pastel for financial records.

- MS Project or Primavera P6 for programme and scheduling data.

- DocuSign or Adobe Sign for notice authentication.

- WhatsApp Business API or Email SMTP for notice transmission and reminders.

System Logic

| Process | Function |
| --- | --- |
| RESTful API Endpoints | Enable bi-directional data flow for projects, users, and notices. |
| Webhooks | Trigger external updates when key actions occur (e.g., “Notice Sent”). |
| Authentication | OAuth 2.0 with role-based token validation. |
| Data Mapping | Field-level mapping for contracts, projects, and users. |
| Integration Testing | Sandbox environment for external systems to verify connection stability. |

Developer Deliverables

- OpenAPI/Swagger documentation.

- Example JSON payloads for notice, project, and claim data.

- Sandbox testing endpoint.

- API key management for future partners.

Future Use Cases

- Automatic notice creation from project management events.

- Auto-update of claim registers across systems.

- Synchronised project and financial reporting.

6.2 Advanced Mobile Features

Functional Description

Enhances the mobile user experience for site-based users (e.g., Site Agents, Foremen, and Project Managers) who need to submit notices and upload evidence directly from construction sites.

Although not required in Phase 1, the system must be designed with mobile-first principles, ensuring compatibility for offline and AI-assisted features later.

Proposed Mobile Features (Phase 2)

| Feature | Description |
| --- | --- |
| Voice Dictation | Users can dictate notices verbally. AI transcribes and populates fields automatically. |
| Photo Tagging & GPS Metadata | Photos auto-tagged with project, date, and location. |
| Offline Mode | Captures data without connectivity; syncs once online. |
| Push Notifications | Alerts for pending approvals, time-bars, and reminders. |
| Instant Upload | Direct photo and document upload to evidence repository. |

System Logic

- Mobile data stored locally using SQLite or IndexedDB.

- Automatic sync service ensures upload once connection resumes.

- Uses same authentication and API framework as web version.

Outputs

- Consistent user experience across devices.

- Offline notice creation and evidence upload.

- Automatic sync to cloud once connectivity is restored.

6.3 Multi-Tenant Expansion

(Optional consideration for scalability — not in MVP)

- Design the platform with multi-tenant database architecture.

- Each company (contractor, consultant, or client) functions as a separate tenant.

- Data separation enforced at schema or row level.

- Shared AI library but isolated project and notice data.

This structure enables Za-Eng to commercialise the product later by offering SaaS subscriptions to other firms while maintaining data privacy.

6.4 Future Analytics & Benchmarking

(Phase 2 Data Science Add-on)

- Aggregate anonymised data to identify trends:

  - Most common causes of delay

  - Average EOT success rates

  - Contract clause frequency analysis

- Integrate PowerBI or embedded dashboards for management analytics.

- Allow export of structured data (CSV/JSON) for further modelling.

6.5 Scalability & Infrastructure

- Built using modular, microservice architecture.

- Containerized (Docker) deployment to ensure easy scaling.

- Prepared for AWS, Azure, or Hetzner hosting.

- Load balancing and auto-scaling considered in architecture design.

- Database replication and failover strategy in place.

Phase 2 Summary

| Module | Phase | Priority | Notes |
| --- | --- | --- | --- |
| API & Integrations | 2 | High | Must design endpoints in Phase 1 |
| Advanced Mobile Features | 2 | High | Build mobile structure in MVP |
| Multi-Tenant Model | 2 | Medium | Needed for SaaS rollout |
| Advanced Analytics | 2 | Medium | Enable reporting and BI |
| Scalability & Infrastructure | 1–2 | Continuous | Foundation from MVP |

7. Admin Configurable Rule Engine

The Rule Engine is the configurable control layer that defines how each contract family behaves inside the system — without requiring new code.
It enables legal experts and administrators to update contract logic, workflows, and mandatory fields dynamically, ensuring long-term maintainability.

7.1 Functional Description

The Rule Engine governs:

- Time-bar calculation per notice type and contract family.

- Mandatory fields required before a notice can be submitted.

- Workflow steps (Draft → Review → Approval → Submission).

- Clause applicability (which clauses apply to each contract type).

- Role responsibility mapping (who must review or approve notices).

This makes the platform adaptable to new contracts, amendments, or legislative changes — without reprogramming.

7.2 User Flow

- Admin Accesses Rule Engine:

  - Navigate to Admin → Contract Settings → Rule Engine.

- Select Contract Family:

  - Choose JBCC / NEC / FIDIC / GCC.

- View Current Rules:

  - System displays existing configurations (time-bars, fields, workflows).

- Edit Rules:

  - Update time limits, required fields, or add new notice categories.

- Validation Test:

  - Click “Validate” → system runs logic test ensuring no conflicts.

- Save & Apply:

  - Changes saved to database and versioned for audit tracking.

7.3 System Logic

| Function | Description |
| --- | --- |
| Time-Bar Engine | Calculates due dates automatically from event date and working calendar. |
| Field Validation | Ensures all mandatory fields (date, impact, mitigation) are populated before submission. |
| Workflow Engine | Defines roles and approval hierarchy (QS → Manager → Submitter). |
| Clause Rules Mapping | Associates specific clauses with notice types for AI guidance. |
| Version Control | Stores every rule update with timestamp and author for auditability. |

7.4 Data Structure

| Field | Description |
| --- | --- |
| Contract Type | JBCC / NEC / FIDIC / GCC |
| Notice Type | Delay / Variation / Instruction / Force Majeure |
| Time-Bar | No. of working days |
| Mandatory Fields | JSON array of required inputs |
| Workflow Stages | JSON array of review/approval roles |
| AI Reference Tags | Keywords for retrieval guidance |
| Version | Incremental ID with author and date |

7.5 Outputs

- Configurable Contract Settings Screen showing editable rules.

- Exportable JSON/YAML File containing all current rules (for backup or import).

- Audit Report tracking rule changes and user responsible.

- AI Synchronisation: updated rules instantly visible to the AI drafting assistant.

7.6 Benefits

- Legal teams maintain contract logic directly.

- Developers no longer required to hardcode rule changes.

- Simplifies adaptation to new contracts or bespoke Z-clauses.

- Prevents user errors through pre-validation and automation.

- Ensures every notice is compliant, auditable, and verifiable.

7.7 Security & Control

- Access restricted to Admin and Legal roles.

- Two-step verification before applying rule changes.

- Change log with revert option.

- Automatic snapshot before each modification.

7.8 Example Rule Configuration (JBCC 2020)

| Parameter | Value |
| --- | --- |
| Notice Type | Delay Due to Employer |
| Time-Bar | 20 working days |
| Required Fields | Event Description, Mitigation Measures, Forecast Impact |
| Workflow | Contractor → QS → Principal Agent |
| Clause Reference | 23.1.2 |
| Role Responsibility | QS verifies facts; PA acknowledges receipt |

7.9 Future Expansion

The Rule Engine will later integrate with:

- AI learning loop: AI retrains using updated rule sets.

- Custom contract templates: upload JSON rule profiles for unique agreements.

- Multi-language support: future option for translating notice templates automatically.

Figure 1 – System Architecture: Interaction Between Rule Engine, AI Engine & Clause Library

┌────────────────────────────┐

│   ADMIN / LEGAL USER       │

│  (Rule & Clause Editor)    │

└────────────┬───────────────┘

│

▼

┌──────────────────────────────┐

│    RULE ENGINE DATABASE       │

│ (Time-bars, mandatory fields, │

│  workflows, contract types)   │

└────────────┬──────────────────┘

│

▼

┌──────────────────────────────┐

│       CLAUSE LIBRARY         │

│ (Standard + Custom clauses,  │

│  legal summaries, case law)  │

└────────────┬────────────────┘

│

▼

┌──────────────────────────────┐

│     AI CLAUSE ENGINE         │

│ (Retrieval-Augmented model)  │

│ - Queries Clause Library     │

│ - Reads active Rule Set      │

│ - Generates draft notices    │

└────────────┬────────────────┘

│

▼

┌──────────────────────────┐

│  USER INTERFACE (WEB/APP)│

│  Create Notice / Claim   │

│  View Draft / Approve    │

└────────────┬─────────────┘

│

▼

┌────────────────────────────────────────┐

│   NOTICE REGISTER & PROJECT DATABASE    │

│  (Stores final notices, audit logs,    │

│   evidence, timestamps, recipients)    │

└────────────────────────────────────────┘

Explanation of Data Flow

- Rule Engine

  - Stores the configuration for each contract family (JBCC, NEC, FIDIC, GCC).

  - Defines time-bar durations, mandatory notice fields, and review workflows.

  - Administrators or legal experts can edit these settings without coding.

  - All rules are version-controlled and validated before activation.

- Clause Library

  - Contains the official clause texts from base contracts plus any Z-clauses or amendments added during project setup.

  - Each clause is tagged with metadata: contract type, number, keywords, time-bar, and commentary.

  - Read-only API exposes this data for AI queries; updates propagate automatically to all linked projects.

- AI Clause Engine

  - When a user describes an event (“late drawings,” “variation instruction”), the AI queries the Clause Library for relevant clauses.

  - It simultaneously consults the Rule Engine to verify the correct time-bar and required fields.

  - The output is a compliant notice draft citing the proper clause numbers and deadlines.

- User Interface

  - Displays AI-generated notice drafts, prompts for missing mandatory data, and enforces workflow approvals (Contractor → QS → PA/Engineer).

  - Once approved, notices are registered and archived automatically.

- Notice Register & Project Database

  - Stores every issued notice, its evidence links, and metadata.

  - Generates compliance dashboards and analytics reports.

Key Integration Principles

| Layer | Primary Technology | Integration |
| --- | --- | --- |
| Rule Engine | PostgreSQL / JSON-based config | Direct API link to AI engine and Admin UI |
| Clause Library | Structured text DB (PostgreSQL + vector index) | Queried by AI engine via retrieval model |
| AI Clause Engine | Retrieval-Augmented Generation (RAG) | Consumes data from both Rule & Clause layers |
| User UI | React / React Native (front-end) | Displays outputs, collects user input |
| Notice Register | Project DB (PostgreSQL) | Receives final notices and audit logs |

Process Summary

- Setup: Admin loads contract rules and base clauses.

- Upload: Contractor adds project and any Z-clauses; library merges automatically.

- Drafting: User creates event → AI retrieves clauses + applies rules → draft notice generated.

- Validation: Rule Engine checks completeness; alerts if mandatory data missing.

- Submission: User approves → notice sent + recorded in register.

- Feedback: Analytics module tracks timing, compliance, and EOT outcomes.

8. Dispute & Analytics Module

8.1 Functional Description

The Dispute & Analytics Module provides an automated way to convert rejected or unresolved claims into structured dispute files, while also giving real-time metrics on contractual performance.
It acts as both a case-management tool and a data-analysis engine, linking together all notices, evidence, and outcomes to identify risk trends.

8.2 User Flow

- Notice Rejected / Claim Contested → user flags record as “Dispute”.

- System prompts for dispute type: EOT Rejection / Cost Disallowance / Scope Variation Dispute.

- Linked notices, evidence, and correspondence are bundled automatically.

- A “Dispute Folder” is created with chronology and clause references.

- User may export bundle to PDF or submit to Legal Panel / Marketplace expert.

- Analytics dashboard updates global metrics.

8.3 System Logic

| Process | Function |
| --- | --- |
| Data Linking | Cross-references notices, claims, and evidence IDs. |
| Chronology Builder | Orders events by notice date and response. |
| Outcome Tracker | Stores claim status (Pending / Accepted / Rejected / Disputed). |
| Analytics Engine | Calculates performance metrics and generates trend reports. |

8.4 Analytics Metrics

| Metric | Description |
| --- | --- |
| Notice Compliance Rate | % of notices submitted within time-bar. |
| Average EOT Days Claimed vs Awarded | Quantifies gap between claimed and certified extensions. |
| Top Delay Causes | Frequency analysis by event keyword (Weather, Drawings, Payment, Community Interference). |
| Portfolio Risk Index | Predictive indicator using late notice trends. |
| Project Benchmark Score | Compares compliance performance against industry average. |

8.5 Outputs

- Dispute Bundle (PDF/ZIP) containing notices, evidence, chronology, and AI-generated summary.

- Analytics Dashboard with interactive charts and filters by project, contract type, and user.

- Predictive Alerts for contracts at risk of time-bar breach or repeat delay patterns.

8.6 Benefits

- Converts fragmented data into defensible dispute files.

- Allows early risk identification across projects.

- Reduces manual data collection for reports and audits.

- Informs training and contract-management strategies for future projects.

9. Security, Privacy & Compliance

9.1 Functional Description

All system components must comply with South African POPIA regulations and general GDPR standards.
Security is non-negotiable and applies to both data in transit and at rest.

9.2 Security Architecture

| Layer | Controls |
| --- | --- |
| Application | JWT authentication, multi-factor login, role-based access control (RBAC). |
| Database | Row-level tenant isolation, AES-256 encryption at rest, daily backups. |
| Network | TLS 1.3 encryption, firewall and intrusion-detection monitoring. |
| Storage | Encrypted AWS S3 / Hetzner buckets with versioning enabled. |
| Audit | Immutable logs for every create / edit / delete action. |

9.3 Compliance Framework

- POPIA & GDPR alignment: Data collection limited to operational necessity; explicit user consent required.

- Data Residency: All production data hosted within South Africa or approved regional servers.

- Access Control: Least-privilege principle enforced for every role.

- Retention Policy: Archived projects auto-deleted after 7 years unless flagged for legal preservation.

- Incident Response: Mandatory 72-hour breach reporting procedure defined.

9.4 Operational Security

- Penetration Testing: Annual third-party audit required before major release.

- Encryption Keys: Rotated every 6 months and stored via KMS (HSM where available).

- Backup & Recovery: Daily incremental and weekly full snapshots tested for restore integrity.

- User Session Timeouts: Auto-logout after 30 minutes of inactivity.

- File Upload Scanning: All attachments checked for malware before storage.

9.5 Compliance Reporting

- System must generate a quarterly “Security & Data Protection Report” containing:

  - Number of active users per tenant.

  - Access violations or login failures.

  - Backup and restore success logs.

  - Data retention and deletion summary.

9.6 Benefits

- Ensures trust and credibility with clients and regulators.

- Reduces legal risk and potential liabilities.

- Enables public-sector and corporate adoption under strict governance policies.

10. AI Training Dataset Governance

10.1 Purpose

To ensure that AI-generated outputs are accurate, explainable, and compliant with legal standards.
The governance framework ensures that all AI training and retrieval data are traceable, reviewed, and auditable.

10.2 Core Principles

- Transparency: Every AI-generated output must cite the source clause(s).

- Traceability: All training data derived exclusively from uploaded and approved contracts.

- Human Oversight: Legal experts validate initial outputs and retrain models where needed.

- Security: No third-party data or scraping without explicit approval.

- Versioning: Each AI update is logged with timestamp and dataset version.

10.3 Data Sources

- Standard Contract Libraries (JBCC, NEC, FIDIC, GCC).

- Custom clauses uploaded by contractors.

- User-generated notices and approved claim text.

- Legal commentary verified by the Legal Advisory Panel.

10.4 Governance Process

- AI engine retrieves clauses only from approved library tables.

- Every response must include clause citation (e.g., “As per Clause 23.2 JBCC 2020”).

- Outputs stored for audit and model retraining.

- Quarterly review of outputs by legal advisors to identify bias or misinterpretation.

- Version-controlled retraining cycles: dataset v1, v2, etc.

10.5 Compliance

- All data handling complies with POPIA and GDPR.

- No data sharing with external AI providers beyond pre-approved scope.

- AI vendor agreements must include NDAs and compliance addenda.

10.6 Outputs

- AI Model Summary Report (versioned).

- Clause Accuracy Validation Report.

- Monthly Bias & Hallucination Audit Log.

11. Legal Advisory Panel

11.1 Purpose

To maintain the platform’s contractual and legal accuracy by reviewing and updating the clause library, training data, and legal commentary.

11.2 Composition

- Minimum of 3–5 senior professionals:

  - Registered attorneys (construction law)

  - Contract administrators (JBCC, NEC, FIDIC, GCC)

  - Quantity surveyors or claims specialists

11.3 Responsibilities

| Task | Description |
| --- | --- |
| Library Maintenance | Review and approve all standard contract clauses and summaries. |
| AI Oversight | Validate AI-generated text samples for compliance. |
| Case Law Updates | Add recent South African judgments relevant to EOT and claim interpretation. |
| Dispute Trends | Identify recurring contractual issues for analytics module. |
| User Feedback | Address escalated user questions and clarify ambiguous clauses. |

11.4 Outputs

- Quarterly Legal Review Report.

- Updated Clause Library Index.

- Case Law Reference List.

- AI Validation Summary.

11.5 Incentive Model

Legal panel may earn:

- Revenue share (10–15%) on marketplace advisory fees.

- Optional retainer for quarterly reviews.

12. Technical Documentation Deliverables

12.1 Required Deliverables

The developer must provide the following upon completion:

| Document | Description |
| --- | --- |
| API Documentation (Swagger) | Full list of endpoints, parameters, and examples. |
| Database ERD | Entity relationship diagram showing table structure and foreign keys. |
| System Architecture Diagram | Logical architecture (web, API, AI, database layers). |
| Deployment Guide | Instructions for deploying on AWS/Hetzner cloud infrastructure. |
| Source Code Comments | Proper inline documentation in English. |
| Administrator Manual | How to manage users, contracts, and clause libraries. |
| User Manual | Step-by-step guide for creating notices, uploading evidence, and generating claims. |

12.2 Versioning & Ownership

- All documentation must reflect the final production version.

- Source code and documentation fully transferred to Za-Eng Consulting upon final payment.

- All IP rights remain with Za-Eng post-handover.

13. Monetisation Model

13.1 Pricing Strategy

| Tier | Description | Price |
| --- | --- | --- |
| Trial | 1 project, 1 notice | Free |
| Standard | Per project, unlimited notices | R299 per project |
| Professional | Multi-project, analytics & dispute dashboard | Subscription-based (Phase 2) |
| Marketplace | Commission on legal & programme services | 10–15% transaction fee |

13.2 Add-On Revenue Streams

- Premium Expert Review (Legal / QS / Planner).

- Annual Corporate Subscription for group reporting.

- Custom white-labeled enterprise deployments.

13.3 Payment Integration

- PayFast / Stripe gateway integration.

- Automatic invoicing for subscription renewals.

- Secure payment logs with audit trail.

14. Functional Flow Diagram

Event Occurs

│

▼

Contractor Logs Notice → AI Clause Engine retrieves clause + drafts compliant notice

│

▼

Review & Approval Workflow (Rule Engine validation)

│

▼

Notice Sent → Notice Register updated + Reminder scheduled

│

▼

Evidence Uploaded → Linked to Notice/Claim

│

▼

Claim Pack Generated → Export PDF/Word/ZIP

│

▼

If Disputed → Create Dispute Bundle → Legal Panel or Marketplace Expert

│

▼

Analytics Dashboard updated with compliance and dispute metrics

15. Technology Stack

| Layer | Preferred Technology |
| --- | --- |
| Frontend | React + TypeScript + Tailwind |
| Mobile | React Native (offline-first) |
| Backend | Node.js (NestJS) or Python (FastAPI) |
| Database | PostgreSQL (primary) + Redis (cache) |
| AI Layer | OpenAI API / Llama 3 (RAG with Pinecone or pgvector) |
| Hosting | AWS / Hetzner / Azure (South African region preferred) |
| File Storage | AWS S3 / Hetzner Object Storage |
| Auth | JWT + OAuth 2.0 |
| Integrations | WhatsApp API, DocuSign, SMTP, PayFast/Stripe, MS Project XML import |

15.1 Architecture Requirements

- Modular microservices approach.

- REST + GraphQL endpoints for flexibility.

- Docker containerisation.

- Cloud-native scaling and CI/CD pipelines.

- Monitoring via Prometheus or equivalent.

16. Deliverables

Core Deliverables

- Responsive Web & Mobile Apps

- Clause Library + Rule Engine

- AI Clause Retrieval & Drafting Assistant

- Notice & Claim Management

- Evidence Repository + Claim Pack Builder

- Admin Panel + User Role Control

- Marketplace Integration

- Security, Audit, and Backup Functions

- Documentation (Admin & User Manuals)

Optional Deliverables (Phase 2)

- API integrations

- Mobile offline features

- Advanced Analytics

- Multi-tenant SaaS hosting

17. Payment Schedule (USD 8,000 Total)

| # | Milestone | Deliverable | Payment (USD) |
| --- | --- | --- | --- |
| 1 | Front-End UI/UX Design | Dashboard + Forms | 700 |
| 2 | Front-End + Backend Integration | Project setup + notices | 900 |
| 3 | Contract & Clause Library | Upload, parsing, search | 1,000 |
| 4 | AI Clause Engine | Retrieval + drafting logic | 1,000 |
| 5 | Evidence + Claim Pack | Upload + PDF/ZIP generation | 700 |
| 6 | Admin Panel + Rule Engine | Role & config screens | 700 |
| 7 | Marketplace Integration | Expert support module | 800 |
| 8 | Testing + Security | QA, bug fixes, optimisation | 1,100 |
| 9 | Deployment + Docs + Support | Final release, manuals, 2-week maintenance | 1,100 |

Total = 8,000 USD

18. Timeline

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Design & Wireframes | UI/UX layouts, dashboard mockups | 2 weeks |
| Core Development | Modules 5.1 – 5.5 | 8 weeks |
| AI Integration | Clause Retrieval + Drafting | 3 weeks |
| Testing & QA | Security + performance testing | 3 weeks |
| Documentation + Handover | Final report & manuals | 2 weeks |

Total Duration: ±20 weeks (5 months)
Agile delivery with bi-weekly sprints and live demos.

19. Selection Criteria

- Proven experience in SaaS or Legal-Tech development.

- Demonstrated capability with AI (RAG / NLP / LLM) integration.

- Strong understanding of construction contract workflows.

- Proven ability to deliver secure, scalable, and compliant platforms.

- Transparent milestone tracking and weekly progress reporting.

20. Expected Handover Items

- Source Code (Frontend + Backend + AI scripts).

- Deployment environment setup and credentials.

- Clause library dataset and schema.

- Rule engine configuration files.

- Admin and user documentation.

- API documentation (Swagger).

- One-month support post-handover.

21. Example Dashboard Wireframe

────────────────────────────────────────────

NOTICE & CLAIM ASSISTANT – DASHBOARD

────────────────────────────────────────────

Project: Athlone Girls HS | Contract: JBCC 2020

────────────────────────────────────────────

Notices Due | Open Claims | Disputes

3 | 2 | 1

────────────────────────────────────────────

Quick Actions: [Create Notice] [Upload Evidence] [View Library]

────────────────────────────────────────────

Recent Notices | Status | Deadline | Clause

Delay – Late Drawings | Sent | 10 Oct | JBCC 23.1

EOT – Weather | Draft | 15 Oct | JBCC 23.3

────────────────────────────────────────────

Analytics: Time-Bar Compliance – 92%

────────────────────────────────────────────

22. Acceptance & Risk-Control Clauses

22.1 Acceptance Criteria

- Each milestone accepted only after live demo and written approval.

- Partial or incomplete delivery not acceptable.

- Source code for each module delivered before payment.

22.2 Ownership & IP

- All IP, source code, and content belong to Za-Eng Consulting & Construction Engineers (Pty) Ltd.

- Developer may not reuse or resell code without written consent.

- All branding, UI design, and AI prompts are proprietary.

22.3 Scope Freeze & Changes

- Features listed form the MVP scope.

- Any additions require written Change Request (with cost/time impact).

22.4 Non-Performance

- Delay >14 days without valid cause allows contract termination.

- Za-Eng retains all delivered work and documentation.

- Undelivered milestone payments refundable.

22.5 Warranty & Support

- 30-day defect warranty post-handover.

- Developer to fix bugs and security issues at no cost.

- Optional support extensions available by separate agreement.

22.6 Security & Testing

- Functional + Unit Testing required for each release.

- Penetration test before deployment.

- Daily backups, restore test demonstrated.

- Full delivery on AWS/Hetzner environment.

22.7 AI Governance

- All AI functions retrieval-based (RAG) only.

- Each generated notice must cite relevant clause(s).

- No unapproved training data or third-party use.

22.8 Communication

- Weekly written progress reports.

- Bi-weekly demo reviews.

- Shared Figma, GitHub, and Notion/Docs workspace.

23. Summary

The Notice & Claim Assistant Platform transforms traditional contract administration into an automated, intelligent, and compliant process.
By merging engineering, AI, and legal logic into one tool, it prevents time-bar breaches, reduces disputes, and improves project cashflow visibility.

The platform positions Za-Eng Consulting & Construction Engineers (Pty) Ltd at the forefront of construction technology innovation — offering an industry-first, AI-powered compliance solution tailored to South African and international contract frameworks.